D&D 5e Character Generator

Development Governance Charter and Binding Appendices

Initial Governance Baseline 1.0

Draft for Product Owner adoption

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Initial rules scope: 2014 D&D fifth-edition rules
Decision basis: Approved decision ledger, Questions 1–130

This charter and every appendix form one binding governance system upon Product Owner adoption.

# Document Control

| Field | Governing rule |
| --- | --- |
| Product authority | The Product Owner retains final authority over product intent, disputed tradeoffs, approved deviations, and public release. |
| Rules authority | A designated rules specialist advises and documents interpretations; the Product Owner makes the final decision. |
| Binding scope | This primary charter and every appendix are binding parts of one governance system. |
| Assignment hierarchy | Assignments may be stricter or narrower but may not contradict this charter without an explicitly approved exception. |
| Change control | Any deviation requires Product Owner approval before implementation. |
| Review cadence | Review at major phase boundaries and whenever an approved decision changes project policy. |
| Release authority | The Product Owner gives final approval only after project-manager certification of every mandatory release gate. |

# Contents

1. Purpose, Authority, and Normative Language

2. Product Charter

3. Rules and Content Governance

4. First-Release Functional Requirements

5. Character Data, Persistence, and Compatibility

6. User Experience and Accessibility

7. Quality, Review, and Release Governance

8. First-Release Acceptance Standard

Appendix A — Architecture Standards

Appendix B — Testing and Quality Standards

Appendix C — Development Workflow and Review Standards

Appendix D — Canonical Terminology

Appendix E — Deferred Capabilities and Open Decisions

Appendix F — Development Milestone Roadmap

Appendix G — Security, Privacy, Updates, and Distribution

Appendix H — Decision Traceability Ledger

Adoption status The decisions are approved. This document is the initial formal wording of those decisions and becomes the binding baseline when adopted by the Product Owner.

# 1. Purpose, Authority, and Normative Language

## 1.1 Purpose

This charter governs development of a standalone D&D 5e character-generation product consisting of a public cross-platform desktop application and a reusable character-generation engine with a stable, documented public API.

The project is standalone first. Future integration with 5eGoldBox is permitted but is not a first-release dependency.

## 1.2 Highest-order product principles

When priorities conflict, decisions shall be evaluated in this order:

1.  Rules accuracy and preservation of valid character state.

2.  Architectural cleanliness, reuse, and stable boundaries.

3.  User clarity and dependable completion of supported workflows.

4.  Depth, flexibility, and long-term extensibility.

5.  Performance optimization after correctness and architecture are established.

Rules accuracy is the highest product priority. Where rules accuracy, usability, and architectural cleanliness conflict, the tradeoff must be documented, relevant specialists must advise, and the Product Owner must decide.

## 1.3 Normative language

Must and shall identify binding requirements.

Should identifies the expected approach unless a documented reason justifies another approach.

May identifies an allowed but optional approach.

Deferred means the capability must not enter first-release scope without an explicitly approved governance change.

## 1.4 Governing hierarchy

1.  This charter and its appendices are the project-wide authority.

2.  An approved assignment may narrow scope or impose stricter controls.

3.  An assignment may not contradict this charter without Product Owner approval under the deviation process.

4.  A newer instruction does not automatically override a more authoritative instruction.

# 2. Product Charter

## 2.1 Product identity

The product shall serve a broad audience through differentiated experience modes, including new players, experienced players, Dungeon Masters, mechanically focused users, story-focused users, and external software consumers.

The product shall explain rules when requested rather than presenting constant tutorial guidance. Automatic explanations remain required when the system blocks an illegal selection.

## 2.2 Defining strengths

Strong NPC, enemy, encounter, and complete-party generation in the long-term product.

A reusable engine suitable for integration into other applications.

Those long-term strengths do not expand the first-release character-type boundary.

## 2.3 Long-term character scope

Player characters.

Companions.

NPCs built with character rules.

Complete adventuring parties.

Enemies and encounter-ready characters.

Monster- and encounter-oriented generation.

## 2.4 First-release product boundary

The smallest acceptable first public release is a cross-platform desktop application supporting:

Complete custom character creation.

Parameterized random character generation.

Levels 1–5.

Player characters and companions built with player-character rules.

Saving, loading, autosave, and recovery.

Import as editable copies.

PDF, plain-text, and JSON export.

Character renaming, duplication, archiving, and side-by-side comparison.

Manual party assembly.

The first release shall remain focused on character creation. It shall not include live-play tools or post-creation leveling.

# 3. Rules and Content Governance

## 3.1 Initial rules foundation

The first release shall implement the 2014 D&D fifth-edition rules. The 2024 rules may be added later as a separately selectable ruleset.

The initial rules authority shall be all official 2014-era sourcebooks. When official source wording conflicts, the newest official wording shall control unless the Product Owner approves a documented interpretation after specialist review.

## 3.2 Rules interpretation

A designated rules specialist shall:

Identify the relevant official sources.

Document ambiguity and competing interpretations.

Explain mechanical and compatibility consequences.

Recommend a disposition.

The Product Owner shall make the final interpretation decision.

## 3.3 Licensing and distribution

The product goal is to support all official content. No official content may be distributed unless the project has the legal right to distribute it.

Third-party D&D-compatible content may be supported through an approved plugin or content-pack system. Third-party content must be separately identifiable, versioned, validated, and governed by its applicable license.

The overall product and source-code licensing model remains unresolved pending legal and business review.

## 3.4 First-release rules scope

Character levels 1–5.

Multiclassing.

Feats.

Random multiclassing only when the user explicitly requests it.

Other optional character-creation rules, including house-rule behavior, are deferred unless separately approved.

## 3.5 Validity policy

The first release shall create only rules-valid characters. Rules-invalid character creation and advanced override modes are deferred until house-rule support is introduced.

During custom creation, validation shall occur continuously. Invalid choices shall be blocked and briefly explained.

For random generation, the complete assembled character shall undergo formal validation before it is returned to the user. The random workflow need not expose incremental validation steps.

## 3.6 Supported, unsupported, and ineligible options

Content not supported by the installed ruleset shall be hidden.

Content supported by the installed ruleset but currently illegal for the character shall remain visible as disabled and shall include a brief explanation.

The application shall not silently substitute an illegal option during custom creation.

# 4. First-Release Functional Requirements

## 4.1 Custom character creation

The desktop application shall use a guided, step-by-step wizard.

Users may return to earlier steps. When an earlier change affects later choices, the system shall preserve every later choice that remains valid and clear only choices that have become invalid.

Characters above level 1 shall be built level by level. In custom creation, the user must make each historical level choice manually.

## 4.2 Ability scores

Standard array.

Point buy.

Rolled ability scores.

Manual entry.

Every method must be validated so that the resulting character remains valid under the active ruleset.

## 4.3 Hit points

Fixed-average hit points.

Rolled hit points.

Manual entry.

Manual values must be validated against the supported rules and creation history.

## 4.4 Equipment

Class and background packages.

Starting wealth and purchases.

Manual equipment selection.

## 4.5 Spells

For custom creation, the application shall show legal spells and provide optional recommendations.

For random generation, spells shall be selected automatically using role-aware, mechanically sensible rules.

## 4.6 Narrative details

For custom characters, names, appearance, personality, alignment, ideals, bonds, and flaws shall be manually entered.

For random characters, those fields shall be generated automatically and loosely matched to the character’s class, source-defined origin category, background, and alignment.

## 4.7 Derived values and auditability

Every derived value shown to the user shall include a concise calculation breakdown.

The engine shall retain a full internal audit trail for every material bonus, penalty, prerequisite, source, and calculation contribution.

## 4.8 Parameterized random generation

Random generation shall produce one mechanically competent, rules-valid character at a time.

Random selection shall:

Weight common and sensible combinations more heavily.

Avoid clearly weak combinations by default.

Avoid random multiclassing unless explicitly requested.

Treat user-entered generation parameters as preferences when possible.

Generate the closest valid character when all preferences cannot be satisfied.

Clearly identify preferences that were changed or not honored.

Provide no separate explanation of why each random choice was made.

Support locking major choices such as class, source-defined origin category, and background while rerolling the remainder.

An unrestricted-random mode and user-visible reproducible seed controls are deferred.

Within a given application version, identical inputs and identical internal random state should produce identical results. Exact reproduction across application versions is not guaranteed.

## 4.9 Party support

The first release shall allow users to manually assemble parties from saved player characters and companions. Automatic complete-party generation and automatic party balancing are deferred.

# 5. Character Data, Persistence, and Compatibility

## 5.1 Content and logic separation

Rules logic shall be implemented in code. Classes, source-defined origin options, backgrounds, spells, equipment, feats, and comparable content shall be represented as structured data wherever practical.

Every structured content entry shall record its sourcebook and rules version. New official content may be delivered through bundled structured data or optional versioned content packs.

## 5.2 Autosave and character management

The application shall autosave unfinished characters after each major creation step.

Rename.

Duplicate.

Archive.

Side-by-side comparison.

## 5.3 Export

Printable PDF.

Plain text.

Structured JSON.

## 5.4 Import

Imported character files shall be opened as editable copies. The original imported file shall remain unchanged. The imported copy shall be revalidated under the active installed rules and content.

## 5.5 Save migration

The user must explicitly approve migration.

The original file must remain unchanged.

The migrated result must be written as a separate safe result unless the user later chooses otherwise.

## 5.6 Rules corrections

A defect that produced invalid character data may require migration or remediation.

A changed interpretation that does not invalidate stored data should preserve the existing character unless the user elects to update it.

The system must explain the effect before changing persisted character state.

## 5.7 Missing content packs

A character that depends on a missing or disabled content pack shall open read-only. The application shall identify each missing pack or definition. It shall not silently substitute, delete, or rewrite unavailable content.

## 5.8 Corrupted files

The application shall never overwrite a corrupted or unreadable source file. It shall preserve the file unchanged, explain the failure, and offer recovery from the most recent valid autosave or backup when available.

# 6. User Experience and Accessibility

## 6.1 Platform

The first release shall target Windows, Linux, and macOS through a cross-platform desktop application. The specific desktop framework remains an architectural decision to be approved before UI implementation.

## 6.2 Interaction model

The first-release interaction model is standard mouse-and-keyboard use. Full keyboard-only operation is not an independent product requirement; however, keyboard access shall be implemented wherever required by the adopted accessibility standard.

## 6.3 Accessibility

The application shall aim for WCAG 2.2 AA compliance where those criteria are applicable to a desktop application.

Accessibility shall be addressed throughout UI development and shall receive a dedicated final verification and remediation milestone. Error communication and disabled-option explanations must not rely on color or visual position alone.

## 6.4 Guidance

The application shall remain unobtrusive for experienced users. Explanations of general rules shall be available on request. Blocking validation messages must be immediate and concise.

# 7. Quality, Review, and Release Governance

## 7.1 Public API

The reusable engine shall expose a stable, documented public API in the first release. Breaking public API changes are allowed only in major versions.

Every public type and member shall have XML documentation. External usage guides and working examples are mandatory.

## 7.2 Coding quality

The project shall use the same baseline quality posture as 5eGoldBox:

Strict analyzers.

Warnings treated as errors.

Enforced formatting and code style.

Deterministic builds.

Required automated tests.

The precise toolchain may differ if the approved technology stack differs, but the quality outcomes may not be weakened.

## 7.3 Merge gate

Compilation.

Applicable automated tests.

Formatting enforcement.

Static analysis.

Architectural-boundary verification.

Public API review.

Higher-risk changes may require additional specialist review. No change is exempt from the baseline gate.

## 7.4 Completion evidence

Changed-file inventory.

Implemented-behavior summary.

Tests added or changed.

Exact verification results.

Known limitations.

Architectural impact.

Public API impact.

Persistence impact.

Risks and assumptions.

Exact reproduction or verification steps.

## 7.5 Review model

Every feature requires independent review. Specialist review shall be added when the change affects rules, architecture/public API, testing, persistence, security, accessibility, or user experience. The original implementer may not provide the sole final approval of their own work.

## 7.6 Release versioning

Major versions may contain breaking API or compatibility changes.

Minor versions add backward-compatible functionality.

Patch versions contain backward-compatible fixes.

## 7.7 Experimental features

Experimental features must be clearly labeled, disabled by default, isolated from stable behavior, and excluded from compatibility guarantees unless explicitly promoted to supported status.

# 8. First-Release Acceptance Standard

The first public release is ready only when:

1.  Every first-release requirement is demonstrably complete.

2.  All mandatory reviews and automated checks pass.

3.  Supported workflows succeed on Windows, Linux, and macOS.

4.  No unresolved defect threatens rules accuracy, data integrity, security, accessibility, or normal use.

5.  Content and distribution rights have been audited.

6.  User, developer, API, and release documentation are complete.

7.  The project manager certifies every mandatory release gate before Product Owner approval.

Final authority The Product Owner retains final release authority. Technical checks and specialist approvals establish readiness; they do not release the product automatically.

# Appendix A — Architecture Standards

## A.1 Mandatory project boundaries

The solution shall maintain separate architectural projects or equivalent independently enforceable modules for:

1.  Rules.

2.  Character state.

3.  Generation.

4.  Persistence.

5.  Desktop presentation.

Desktop Presentation ¦ Application / Workflow Coordination ¦ Generation ¦ Rules and Character State Persistence and external services are invoked through abstractions owned by the coordinating layer. They do not become dependencies of Rules.

An application/workflow coordination project may be introduced when necessary to prevent the desktop UI from directly orchestrating domain and infrastructure details.

## A.2 Rules-layer purity

The rules project must remain infrastructure-independent. It shall not directly access:

File systems.

Databases.

Networks.

Desktop UI frameworks.

Host-specific configuration.

Environment state.

Clocks or current time.

Global mutable state.

Infrastructure-specific logging or serialization implementations.

Rules shall accept explicit inputs and return deterministic results.

## A.3 Character state

Character state shall preserve valid domain invariants and must not expose mutable collections that allow external callers to bypass validation.

Rules definitions and individual character state shall remain distinct. Content definitions describe available rules content; character state records a particular character’s selections, progression, and derived results.

## A.4 Randomness

Randomness is owned by the application/generation side, not Rules.

A project-owned deterministic sequence tracks seed and consumption position internally.

Rules receive already-produced random values or explicit choices.

Non-random legality is checked before random values are consumed.

Failed or rejected operations must not consume randomness.

User-visible seed entry and cross-version reproduction guarantees are deferred.

## A.5 Data loading

The rules engine shall not know whether content came from bundled files, a database, a plugin, a test fixture, or another source. Content must be supplied through stable, UI-neutral and infrastructure-neutral boundaries.

## A.6 Public API

Expose domain intent rather than internal storage layout.

Avoid leaking serialization, UI, or persistence types.

Preserve backward compatibility within a major version.

Use stable identifiers for content and character references.

Document every public type and member.

Include external integration examples before first release.

## A.7 Dependencies

The rules project may use only lightweight, well-established utility libraries. Every dependency must have a clear purpose, acceptable maintenance posture, compatible license, and no architectural leakage.

## A.8 Duplication and abstraction

Prefer small amounts of clear, localized duplication over premature abstraction. Consolidate only when the shared concept, behavior, and ownership are understood. Do not create abstractions solely to reduce line-level duplication.

## A.9 Performance

Correctness, clean architecture, and maintainability take priority over premature optimization. Formal targets and optimization work shall follow profiling and representative workloads.

## A.10 Future accommodation without speculative design

2024 and future rulesets.

NPC, monster, encounter, and automatic party generation.

House rules and user-created content.

Web, mobile, command-line, and other client applications.

Virtual-tabletop and external-tool integrations.

Optional accounts, cloud saves, and synchronization.

Post-creation leveling.

Live-play character management.

Future capabilities may influence boundaries, stable identifiers, versioning, and extension points. They must not justify speculative frameworks, unused abstractions, or premature implementation.

# Appendix B — Testing and Quality Standards

## B.1 Mandatory test layers

Unit tests.

Integration tests.

Serialization and persistence round-trip tests.

Deterministic-generation tests.

End-to-end workflow tests.

## B.2 Rules coverage philosophy

Every important supported behavior must be protected by meaningful automated evidence, but every individual rule does not require a dedicated one-rule test when broader workflow or interaction tests prove it adequately. Tests must assert behavior, not merely execute lines.

## B.3 Random-generation testing

Rules validity of completed characters.

Deterministic behavior under controlled randomness within the same application version.

Tests for preference fallback, weighting, and representative outcomes should be added where those behaviors are implemented, even though large statistical distribution testing is not a first-release mandate.

## B.4 Code coverage

Coverage shall be collected and reviewed by project and architectural risk. Rules, generation, character-state, and persistence code require stronger evidence than presentation code.

A single project-wide percentage is not proof of quality. Numerical thresholds may be introduced after a representative baseline exists.

## B.5 Build and analysis

Warnings as errors.

Formatting and style rules.

Static analysis.

Deterministic output where supported.

Architectural-boundary checks.

## B.6 Regression policy

Every corrected defect should receive a regression test at the narrowest reliable level unless a documented reason shows that an existing broader test already protects the behavior.

## B.7 Test determinism

Tests must not depend on ambient time, machine state, unordered collections, uncontrolled randomness, network availability, or mutable global state.

## B.8 Verification evidence

Test counts alone are insufficient. Handoffs must report the commands used, the relevant results, the tested scope, and any untested limitation.

# Appendix C — Development Workflow and Review Standards

## C.1 Authority and decisions

The Product Owner makes final product decisions.

A rules specialist advises and documents rules options.

Specialists advise within their domains; they do not silently expand authority.

Material tradeoffs require written evidence and Product Owner disposition.

## C.2 Task scope

Tasks shall be small and reviewable and may include closely related behaviors needed to produce one bounded outcome.

Unacceptable scope expansion includes any unrelated behavior, refactor, dependency, public API change, rules change, or architectural redesign. Such work requires separate authorization.

## C.3 Branch health

Intermediate commits may temporarily fail. Before handoff or review, the branch must build and pass all applicable tests.

## C.4 Incomplete features

Safe, tested internal infrastructure may be merged incrementally. Incomplete user-facing behavior must remain inaccessible. Feature flags may be used only when they are the simplest safe isolation mechanism and do not create long-lived hidden complexity.

## C.5 Review specialties

Rules.

Architecture and public API.

Testing.

Persistence.

Security.

Accessibility.

User experience.

Independent review is always required. Specialist review is required when the change materially affects that specialty.

## C.6 Handoff requirements

Exact baseline and branch identity.

Changed files.

Implemented behavior.

Tests added or changed.

Verification commands and results.

Known limitations.

Architecture impact.

Public API impact.

Persistence impact.

Risks.

Assumptions.

Exact next steps for an independent reviewer.

## C.7 Prohibited assumptions

Product intent.

Authorized scope.

Rules interpretation.

Architectural authority.

Repository baseline.

Test status.

Public API approval.

## C.8 Deviations

1.  Identify the governing requirement affected.

2.  Explain why compliance is impractical or harmful.

3.  Describe alternatives considered.

4.  Document risks and compatibility effects.

5.  Request a bounded exception.

No deviation may be implemented before Product Owner approval.

## C.9 Explicitly forbidden behavior

Unauthorized scope expansion.

Hidden rules changes.

Silent validation failures.

Nondeterministic tests.

Unapproved public API changes.

Infrastructure leakage into Rules.

Mutable global state.

Swallowed exceptions that conceal invariant failures.

Work based on an unverified repository baseline.

Claims of success unsupported by exact verification evidence.

## C.10 Contributions

Whether outside code contributions will be accepted remains unresolved until the licensing model is settled. If accepted, they must satisfy the same scope, testing, documentation, architecture, API, licensing, and independent-review requirements as internal work.

# Appendix D — Canonical Terminology

The glossary is binding. Competing terminology requires explicit approval.

Character — A persisted or in-progress player-character-style entity built under a selected ruleset.

Player Character (PC) — A character intended for player use.

Companion — A character built with player-character rules and managed alongside player characters. It is not a monster-stat-block entity.

Ruleset — A versioned body of rules and interpretations used to validate and calculate a character. The first implemented ruleset is the 2014 D&D fifth-edition ruleset.

Rules Definition — Executable domain logic that determines legality, prerequisites, calculations, and outcomes.

Content Definition — Structured data describing a class, background, feat, spell, item, or comparable option consumed by the rules engine.

Content Pack — A versioned, identifiable collection of content definitions with source and rules-version metadata.

Source-defined origin category — The character-origin category named by the active official ruleset. The permanent cross-ruleset public API type name remains an approved architecture decision to be settled before API stabilization.

Custom Creation — A guided workflow in which the user explicitly makes each supported character choice.

Random Generation — Automated assembly of one complete, rules-valid character using weighted, mechanically competent selection rules and user preferences.

Generation Preference — A user request the random generator should satisfy when possible. When all preferences cannot be satisfied, the generator produces the closest valid result and identifies unmet preferences.

Major Choice Lock — A preserved major random-generation selection while the remaining character is regenerated.

Creation Step — A major wizard stage whose completion triggers autosave.

Level-by-Level Progression — Construction of a higher-level character by applying and recording each level’s choices in order.

Supported Content — Content implemented and available under the active installed ruleset and content packs.

Unsupported Content — Content not implemented or not available under the active installed ruleset. It is hidden.

Ineligible Option — Supported content the current character cannot legally select. It remains visible as disabled with an explanation.

Validation Error — A rules violation that blocks completion or selection.

Derived Value — A character value calculated from rules, content, choices, and state rather than entered as unconstrained data.

Calculation Breakdown — The concise user-visible explanation of a derived value.

Audit Trail — The complete internal record of sources, prerequisites, bonuses, penalties, and calculation contributions.

Product Owner — The person with final authority over product intent, approved deviations, disputed tradeoffs, and release approval.

Independent Review — Review performed by a qualified person or agent other than the original implementer.

Specialist Review — Review focused on rules, architecture/API, testing, persistence, security, accessibility, or user experience.

Public API Baseline — The documented engine surface protected by semantic-versioning compatibility rules.

First Release — The smallest public release satisfying every requirement in Sections 2–8 and the release gate.

# Appendix E — Deferred Capabilities and Open Decisions

## E.1 Explicitly deferred beyond the first release

NPC generation.

Monster and enemy generation.

Encounter generation.

Automatic complete-party generation and balancing.

2024 and future ruleset implementation.

House-rule support.

User-created classes, source-defined origin options, backgrounds, feats, equipment, spells, and similar custom content.

Rules-invalid sandbox or override mode.

Post-creation leveling.

Live-play dice, resource, hit-point, spell-slot, or digital-sheet tools.

User-visible reproducible seed controls.

Unrestricted-random mode.

## E.2 Decisions intentionally left open

Implementation language and runtime.

Cross-platform desktop UI framework.

Full offline-operation policy.

User-account, cloud-backup, and synchronization policy.

Final proprietary/open-source/source-available licensing model.

Whether outside code contributions will be accepted.

Exact numerical performance targets.

Exact code-coverage thresholds by layer.

Detailed save-schema migration mechanics.

Permanent cross-ruleset public API term for the source-defined origin category.

Specific content-pack manifest and plugin isolation design.

Final update-service hosting and operational design.

## E.3 Decision timing

Open decisions must be resolved before the milestone that depends on them. A decision shall not be treated as made merely because an implementation choice has already been coded.

# Appendix F — Development Milestone Roadmap

## Milestone 1 — Core rules and character-state model

Prove rules definitions, character state, invariants, prerequisites, calculations, validation boundaries, and audit trails without UI or persistence coupling.

## Milestone 2 — Complete custom level-1 creation

Prove one complete, valid level-1 character through the custom workflow.

## Milestone 3 — Complete random level-1 generation

Prove parameterized, weighted, mechanically competent generation of one valid level-1 character using the same legality system as custom creation.

## Milestone 4 — Full levels 1–5 creation

Expand custom and random creation through levels 1–5, including level-by-level history, feats, multiclassing, spell progression, and hit-point progression.

## Milestone 5 — Persistence, import, and export

Prove saving, loading, autosave, recovery, editable-copy import, and PDF, plain-text, and JSON export.

## Milestone 6 — Reusable public API

Stabilize package boundaries, API documentation, compatibility checks, and external integration examples.

## Milestone 7 — Complete desktop creation interface

Build the cross-platform guided desktop application as a consumer of the reusable engine.

## Milestone 8 — Party assembly and comparison

Add manual party assembly and side-by-side character comparison.

## Milestone 9 — Official content-pack system

Prove bundled and optional content-pack loading, versioning, source metadata, and validation.

## Milestone 10 — Accessibility verification

Perform full accessibility audit and remediation across all first-release workflows.

## Milestone 11 — Security and privacy review

Review imports, content packs, file handling, dependencies, logs, diagnostics, save recovery, and exported data.

## Milestone 12 — Public beta and release hardening

Run public beta testing, address real-world platform and workflow defects, and harden recovery and validation behavior.

## Milestone 13 — Installers and distribution packaging

Create and validate Windows, Linux, and macOS installers and packages, including upgrade, uninstall, first-run, dependency, and application-data behavior.

## Milestone 14 — Final documentation and rights audit

Complete user, developer, and API documentation, release notes, rules-content audit, and licensing audit.

## Release Candidate Gate

After Milestone 14, execute the complete acceptance standard in Section 8. The project manager certifies the gate; the Product Owner makes the release decision.

# Appendix G — Security, Privacy, Updates, and Distribution

## G.1 Telemetry

The application shall not collect general usage analytics in the first release. Crash reporting may be offered only as an explicit opt-in action. Before transmission, the user must be shown what will be sent. Character content and user-created data must be excluded unless the user deliberately attaches them.

## G.2 Diagnostic logs

Minimize personal and character-created data.

Avoid secrets and unnecessary sensitive system information.

Use bounded retention.

Be reviewable before submission.

## G.3 Updates

The application may include an optional built-in updater. It must not download or install an update without user approval.

## G.4 Integrity

Every distributed application update and content pack must be cryptographically signed and verified before installation. Failed verification must block installation and must not alter the current installation.

## G.5 Security review scope

Malformed or hostile imported JSON.

Unsafe paths, traversal, and overwrite behavior.

Content-pack validation and isolation.

Dependency vulnerabilities.

Log and crash-report data exposure.

Corrupted save handling.

Update-signature verification.

Unexpected content in exports.

# Appendix H — Decision Traceability Ledger

This ledger records the approved disposition of each governing question. Later decisions supersede earlier answers where explicitly noted.

Question 1 of 130 — Primary use: both a public application and a reusable character-generation engine.

Question 2 of 130 — Relationship to 5eGoldBox: standalone first, with possible integration later.

Question 3 of 130 — Primary audience: broad audience with different experience modes.

Question 4 of 130 — Long-term character scope: PCs, companions, NPCs, parties, enemies, and encounter-ready characters.

Question 5 of 130 — Highest priority: strict rules accuracy.

Question 6 of 130 — Guidance: explain rules when requested.

Question 7 of 130 — Initial release creation modes: complete custom and parameterized random creation.

Question 8 of 130 — Defining strengths: NPC/enemy/encounter/party generation and a reusable engine.

Question 9 of 130 — Rules foundation: 2014 rules first; 2024 may be added later.

Question 10 of 130 — Rules sources: all official 2014-era sourcebooks; newest official wording resolves source conflicts.

Question 11 of 130 — Official content goal: support all official content when distribution rights are obtained.

Question 12 of 130 — Third-party content: approved plugin or content-pack system.

Question 13 of 130 — First-release levels: 1–5.

Question 14 of 130 — Multiclassing: supported; random generation avoids it unless explicitly requested.

Question 15 of 130 — Optional character rules: feats, in addition to separately approved multiclassing.

Question 16 of 130 — House rules: deferred.

Question 17 of 130 — Unsupported options: originally hidden; refined by Question 61.

Question 18 of 130 — Rules-invalid characters: deferred until house-rule support.

Question 19 of 130 — First-release character types: PCs and companions built with PC rules.

Question 20 of 130 — Higher-level creation: characters above level 1 are built level by level.

Question 21 of 130 — Historical choices: random generation automates progression; custom creation is manual.

Question 22 of 130 — Derived values: always show a concise breakdown.

Question 23 of 130 — Validation: continuous in custom creation; completed-character validation in random generation.

Question 24 of 130 — Invalid custom choices: block and briefly explain.

Question 25 of 130 — Ability scores: standard array, point buy, rolled, and manual entry.

Question 26 of 130 — Hit points: fixed average, rolled, or manual entry.

Question 27 of 130 — Equipment: packages, starting wealth, or manual selection.

Question 28 of 130 — Spells: optional recommendations in custom creation; automatic role-aware selection in random generation.

Question 29 of 130 — Narrative fields: automatically generated for random characters; manually entered for custom characters.

Question 30 of 130 — Narrative coherence: loosely match mechanics and background.

Question 31 of 130 — Random quality: mechanically competent, rules-valid, sensible choices.

Question 32 of 130 — Random parameters: preferences when possible.

Question 33 of 130 — Unsatisfied preferences: generate closest valid character and show what changed.

Question 34 of 130 — Random distribution: weighted toward common and sensible combinations.

Question 35 of 130 — Weak combinations: avoid by default; unrestricted mode deferred.

Question 36 of 130 — Partial reroll: lock major choices and reroll the rest.

Question 37 of 130 — Seed controls: deferred.

Question 38 of 130 — Random rationale: show the finished character, not choice-by-choice explanations.

Question 39 of 130 — Generation quantity: one character at a time.

Question 40 of 130 — Party support: manual assembly in first release; automatic generation deferred.

Question 41 of 130 — Content storage: rules logic in code; content in structured data.

Question 42 of 130 — Multiple active rulesets: add when 2024 support is introduced.

Question 43 of 130 — Content metadata: sourcebook and rules version.

Question 44 of 130 — Official content delivery: bundled data and optional versioned content packs.

Question 45 of 130 — User-created content: deferred.

Question 46 of 130 — Calculation evidence: full internal audit trail with concise user breakdown.

Question 47 of 130 — Save behavior after updates: originally deferred; later governed by Questions 115 and 117.

Question 48 of 130 — Platform: cross-platform desktop for Windows, Linux, and macOS.

Question 49 of 130 — Offline operation: deferred decision.

Question 50 of 130 — User accounts: deferred decision.

Question 51 of 130 — Autosave: after each major creation step.

Question 52 of 130 — Character management: rename, duplicate, archive, compare.

Question 53 of 130 — Export: PDF, plain text, and JSON.

Question 54 of 130 — Import: editable copy, preserve original, revalidate.

Question 55 of 130 — Post-creation leveling: deferred.

Question 56 of 130 — Live-play features: excluded from first release.

Question 57 of 130 — Desktop interface: guided step-by-step wizard.

Question 58 of 130 — Back navigation: permitted; incompatible later choices may be cleared.

Question 59 of 130 — Downstream choice handling: preserve valid choices; clear only invalid ones.

Question 60 of 130 — Choice visibility: legal choices enabled; illegal supported choices disabled with explanation.

Question 61 of 130 — Reconciliation: hide unsupported content; disable currently ineligible supported content.

Question 62 of 130 — Input: standard mouse-and-keyboard use is sufficient; no independent full keyboard-only mandate.

Question 63 of 130 — Accessibility: aim for WCAG 2.2 AA where applicable to desktop.

Question 64 of 130 — Engine/UI separation: engine has no desktop UI dependencies.

Question 65 of 130 — Reuse: stable documented public API from first release.

Question 66 of 130 — Architecture: separate rules, character state, generation, persistence, and desktop projects.

Question 67 of 130 — Rules dependencies: lightweight, well-established utility libraries only.

Question 68 of 130 — Rules infrastructure: pure and infrastructure-independent.

Question 69 of 130 — Randomness: follow the established 5eGoldBox deterministic-consumption pattern.

Question 70 of 130 — Determinism: stable within a release; not guaranteed across releases.

Question 71 of 130 — API compatibility: breaking changes only in major versions.

Question 72 of 130 — Coding quality: same quality posture as 5eGoldBox.

Question 73 of 130 — API documentation: XML docs for every public type/member plus guides and examples.

Question 74 of 130 — Abstraction: prefer clear limited duplication over premature abstraction.

Question 75 of 130 — Performance: correctness and architecture first; optimize after evidence.

Question 76 of 130 — Tests: unit, integration, serialization, deterministic-generation, and end-to-end.

Question 77 of 130 — Rule tests: broad workflow tests may prove rules; no mandatory one-test-per-rule policy.

Question 78 of 130 — Random tests: validity plus determinism under controlled randomness.

Question 79 of 130 — Coverage: expectations differ by architectural layer.

Question 80 of 130 — Merge gate: build, tests, formatting, static analysis, boundary checks, and API review.

Question 81 of 130 — Rules authority (updated): Product Owner decides; rules specialist advises and documents options.

Question 82 of 130 — Completion evidence: tests, documentation, handoff, verification, and API impact.

Question 83 of 130 — Approval: independent review plus affected-specialty review.

Question 84 of 130 — Task size: small, reviewable, closely related behavior.

Question 85 of 130 — Scope expansion: unrelated behavior, refactor, dependency, or API changes require authorization.

Question 86 of 130 — Branch health: must build and pass applicable tests before review; intermediate commits may fail.

Question 87 of 130 — Incomplete features: safe internal infrastructure may merge; incomplete UI behavior stays inaccessible.

Question 88 of 130 — Review specialties: rules, architecture/API, testing, persistence, security, accessibility, UX.

Question 89 of 130 — Tradeoffs: document, obtain specialist advice, Product Owner decides.

Question 90 of 130 — Handoff: full file, behavior, test, limitation, impact, risk, assumption, and verification detail.

Question 91 of 130 — No assumptions: product intent, scope, interpretation, authority, or repository state.

Question 92 of 130 — Deviations: Product Owner approval before implementation.

Question 93 of 130 — Governance review: phase boundaries and policy-changing decisions.

Question 94 of 130 — Hierarchy: assignments may be stricter/narrower, not contradictory without exception.

Question 95 of 130 — Terminology: shared glossary, canonical names, approval before competing terms.

Question 96 of 130 — Forbidden behavior: scope drift, hidden rules changes, silent failures, nondeterminism, API drift, leakage, globals, swallowed exceptions, unverified baselines.

Question 97 of 130 — Minimum first public release: complete cross-platform creation, persistence, import/export, compare, and manual party assembly.

Question 98 of 130 — Deferred list: NPCs, monsters, encounters, automatic parties, 2024, house rules, custom content, leveling, live play, seeds.

Question 99 of 130 — Milestone 1: core rules and character-state model.

Question 100 of 130 — Milestone 2: complete custom level-1 creation.

Question 101 of 130 — Milestone 3: parameterized random level-1 generation.

Question 102 of 130 — Milestone 4: custom and random creation through levels 1–5.

Question 103 of 130 — Milestone 5: persistence, import, and export.

Question 104 of 130 — Milestone 6: reusable public API, documentation, packaging, examples.

Question 105 of 130 — Milestone 7: complete cross-platform desktop interface.

Question 106 of 130 — Milestone 8: manual party assembly and comparison.

Question 107 of 130 — Milestone 9: content-pack loading, versioning, and metadata.

Question 108 of 130 — Milestone 10: accessibility verification and remediation.

Question 109 of 130 — Milestone 11: security and privacy review.

Question 110 of 130 — Milestone 12: public beta and release hardening.

Question 111 of 130 — Milestone 13: installers and distribution packages.

Question 112 of 130 — Milestone 14: final user/developer/API documentation, release notes, and rules-content/licensing audit.

Question 113 of 130 — Product/source licensing: deferred pending legal and business review.

Question 114 of 130 — Versioning: semantic versioning.

Question 115 of 130 — Save compatibility: migration requires user approval and preserves original.

Question 116 of 130 — Experimental features: labeled, off by default, isolated, no compatibility guarantee.

Question 117 of 130 — Rules corrections: treatment depends on invalid-data defect versus interpretation change.

Question 118 of 130 — Missing packs: open read-only and identify missing dependencies.

Question 119 of 130 — Corrupt files: preserve original and offer valid recovery.

Question 120 of 130 — Telemetry: explicit opt-in crash reporting only.

Question 121 of 130 — Logs: minimize sensitive data, bounded retention, user review before submission.

Question 122 of 130 — Outside contributions: decide after licensing model.

Question 123 of 130 — Contribution quality: same standards as internal work if contributions are accepted.

Question 124 of 130 — Updates: optional built-in updater; approval required before download/install.

Question 125 of 130 — Integrity: updates and content packs must be signed and verified.

Question 126 of 130 — Release gate: all requirements, reviews, platforms, and critical quality domains must pass.

Question 127 of 130 — Release authority: Product Owner approves after project-manager certification.

Question 128 of 130 — Architecture must accommodate all listed long-term clients, rulesets, content, cloud, and live-play capabilities.

Question 129 of 130 — Future-proofing: support boundaries and versioning, not speculative frameworks.

Question 130 of 130 — Document structure: one primary charter with binding appendices.

# Adoption

Upon Product Owner adoption, this charter becomes the initial governance baseline. Any future change must follow the change-control and deviation rules contained here.

Signature record Product Owner adoption may be recorded in the project repository through an approved commit, signed release note, or other explicit decision record.